|  |  |  |  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| **VSL-LMS Development** | Aug 1-15 | Aug 16-31 | Sep 1-15 | Sep 16-30 | Oct 1-15 | Oct 16-31 | Nov 1-15 | Nov 16-30 | Dec 1-15 | Dec 16-31 |
| Planning | **Plan** |  |  |  |  |  |  |  |  |  |
| Designing | **Design** | **Design** |  |  |  |  |  |  |  |  |
| Development |  | **Core** | **Lab Mgmt** | **Student** | **Assessment** | **Curriculum** | **Optimize** |  |  |  |
| Internal Testing |  |  |  |  | **Unit** | **Integration** | **System** |  |  |  |
| User Acceptance Testing |  |  |  |  |  |  |  | **UAT** |  |  |
| System Deployment |  |  |  |  |  |  |  |  | **Deploy** |  |
| System Deliverable |  |  |  |  |  |  |  |  |  | **Live** |